Slide 1: The Problem

Our old deployment process was manual and error-prone.

Every release depended on a single build machine and had a hand of to platforms team.

This led to delays, inconsistent results, and sometimes, we didn’t even know exactly what was running in production.

The risk and uncertainty were simply too high for the business.

Slide 2: Constraints

But we couldn’t just start from scratch. We had to work with legacy technology.

Every change needed to go through CAB and formal approvals.

Above all, we had to keep the business running with zero downtime.

Slide 3: The Approach

Here’s how we tackled it.

We moved our codebase to Git and enforced pull requests for every change.

Our CI/CD pipeline automated builds, tests, and deployments.

No more manual steps or single points of failure.

We built in policy-based approvals, so nothing could reach production without approvals.

If something went wrong, rollback was fast and predictable.

This wasn’t just a tooling upgrade—it was a shift to a safer, more accountable delivery process.

Slide 4: Pipeline Flow

“Let’s walk through the pipeline at a high level.

Every change starts with a work item—so we always know why a change exists.
A developer creates a branch, makes a change, and opens a pull request.
[Show this in DevOps: branch creation, PR.]
Automated tests run immediately. If anything fails, the pipeline stops—no broken code moves forward.
[Show a test run, maybe even a failed test and fix.]

Once tests pass, required approvers review and sign off.
[Show approval step.]

Only then does the pipeline build and deploy to production.
If there’s a problem, rollback is a single click—we redeploy a known-good version.
[Show the release history and a rollback action.]

Every step is automated, traceable, and auditable.

Slide 5: Results & Lessons

What did we gain? Now, every change is traceable from business request to production.

Automated quality gates catch issues early, and releases are faster and safer.

We have a full audit trail for every deployment—no more mystery versions.

The tradeoff? There was an initial learning curve and setup time, but the long-term gains in speed, safety, and accountability were worth it.

Most importantly, we can move faster without sacrificing control or quality.

This is how we scale delivery responsibly.